K E S T R I D G E   A I

INTERNAL DOCUMENT · DELIVERY RULES

Version 1.1 · August 2026 · Kestridge AI Inc., Illinois, USA

AI Solutions - Delivery Rules

The General Rules fully apply. Below are the operational rules, tool stack and procedures specific to AI projects.

1. Tool stack (standard)

| Purpose | Tool | Note |
| --- | --- | --- |
| Language / environment | Python 3.11+, venv/conda | Versions pinned for reproducibility |
| Model | PyTorch / TensorFlow, Hugging Face | Chosen per task |
| Experiment tracking | MLflow | Every training run logged (params, metrics) |
| Data versioning | DVC | Data + model version tied to Git |
| Container | Docker (+ CUDA image) | Removes environment differences |
| Serving | FastAPI (+ vLLM / Triton if needed) | Model exposed as an API |
| Drift monitoring | Evidently | Performance/drift watched in production |
| GPU | NVIDIA + CUDA | Driver/CUDA version documented |

2. What we ask from the client

A data sample - for the assessment (may be anonymized).

Direct contact with the data owner - for schema/semantics questions.

Domain expert time - at least 1 to 2 hours per week.

Working environment: for on-prem work, a GPU VM (typical: NVIDIA 24 GB+ VRAM, 8 vCPU, 32 GB RAM, 200 GB SSD); in the cloud, a separate project + GPU instance quota. A cost estimate is provided up front.

3. Data and model rules

Reproducibility is mandatory: which model, which data (DVC hash), which parameters (MLflow run) - all recorded. The answer to "how did we get this result" must always exist.

Data lineage is included in the handover package.

PII is removed from / masked in training data wherever possible.

The test dataset is separate from training; acceptance is judged only on test-set results.

4. Third-party LLMs (OpenAI / Anthropic / etc.) - data governance

This is the most-forgotten risk. The rule:

Default: client data (especially PII) is not sent to a third-party API.

If it will be sent: (1) written consent in advance, (2) which data, to which provider - documented, (3) redaction/masking of PII before sending wherever possible.

The provider's "zero-retention" / enterprise mode is selected (data not retained for training).

Prompt-injection defense: text coming from user input is not treated as a system instruction.

Prompt/response logs are stored securely (no PII in logs).

An approved-provider + allowed-data-class matrix is written per project.

5. Quality and acceptance

The acceptance criterion is written in the agreement as a number: min. accuracy / precision-recall / response time.

The metric is measured at the POC stage; if the target is realistic it is confirmed, if not it is revisited together - no surprises at the end.

6. Production rules

When a model goes live, monitoring: performance, response time, data drift (Evidently). Who gets alerts is in the runbook.

For high-stakes decisions, human-in-the-loop is designed in from the start.

A new model version reaches production only after a comparison test against the current one; rollback is always possible.

GPU instances are shut down when idle - they burn cost (a forgotten nuance).

7. Extra handover items

Model card: what it does, what data it was trained on, its limits.

Retraining guide: when it's needed, how to do it.

Access to the monitoring dashboard + alerting rules.

The approved-LLM-provider + data-class matrix.