K E S T R I D G E   A I

INTERNAL DOCUMENT · DELIVERY RULES

Version 1.1 · August 2026 · Kestridge AI Inc., Illinois, USA

Analytics - Delivery Rules

The General Rules fully apply. Below are the operational rules, tool stack and procedures specific to analytics projects.

1. Tool stack (standard)

| Purpose | Tool |
| --- | --- |
| Transformation | dbt (tests + docs + lineage) |
| Orchestration | Airflow (cron / Dagster for small jobs) |
| Warehouse | Snowflake / BigQuery / Postgres |
| BI / dashboards | Power BI / Looker / Metabase |
| Masking | Faker / warehouse masking policy |

2. What we ask from the client

Read-only access: a read-only replica or a dedicated analytics user. We never ask for write access to a production database - never.

Contact with the source-system owners (CRM admin, DB admin) - for schema questions.

A KPI owner: a business-side owner for every metric (they approve its definition).

Working environment: where the warehouse lives - the client's cloud (separate project) or a VM (standard spec; disk can grow with data volume). The BI tool follows existing licenses.

3. Data rules

Data in source systems is read, never modified. ETL transforms only inside our environment.

Queries must not strain the source: heavy queries run outside business hours / against a replica; the first run is agreed with the DB admin.

Runaway-cost control: an uncontrolled heavy query on Snowflake/BigQuery can create a large bill - queries are optimized and limited (a forgotten risk).

PII fields appear in dashboards only when necessary + behind role-based access (RLS); with masking where needed.

4. Metric rules (semantic layer)

A metric definitions document is mandatory: for every KPI - name, formula, source fields, filters, exceptions. The KPI owner approves it in writing.

A single source (dbt / semantic layer) - every dashboard uses the same definition. Otherwise executives see conflicting numbers (the most common problem).

When a definition changes, the document is updated + dated.

Every dashboard shows when its data was last refreshed.

5. Validation rule

Before any dashboard goes live, its numbers are reconciled with the source system (across at least 3 different periods / slices).

The client gives a sign-off: "the numbers are correct." Without this approval the dashboard is not opened.

6. Refresh and testing

dbt tests: freshness, uniqueness, not-null - part of the pipeline.

The refresh schedule is documented: which data, how often, how much lag is normal (freshness SLA).

On a pipeline failure → who gets the alert and what to do - in the runbook.

Refresh windows are away from the source's peak hours.

7. Extra handover items

The final version of the metric definitions document.

Pipeline diagram + lineage: source → transformation → warehouse → dashboard (dbt docs).

A guide for adding a user / granting access.

A short path for adding a new metric in the future (whether they do it or we do - same rules).