K E S T R I D G E   A I

INTERNAL DOCUMENT · DELIVERY RULES

Version 1.1 · August 2026 · Kestridge AI Inc., Illinois, USA

General Delivery Rules (all service areas)

This document applies to every project and is the operational manual for the engineer doing the work - "in this situation, do this, with this tool, under this rule". Area-specific additions live in separate files. Everything here is agreed with the client at kickoff; changes only with written approval.

Golden rules (never broken): ① Least privilege - access only to what's needed, at the minimum level. ② Staging-first - production is never touched directly. ③ Every decision is confirmed in writing by email. ④ We never ask for a client's password. ⑤ We do not hand over and leave until we are sure it fully works.

1. Roles and responsibilities

| Role | Who | Responsible for |
| --- | --- | --- |
| Project lead (PM/POC) | 1 person from us | Overall progress, communication, reporting |
| Lead engineer | per area | Technical execution, code, deployment |
| Security officer | 1 person (can be shared) | Access, secrets, offboarding audit |
| Client POC | 1 person from client | Decisions, access approval, sign-off |

There is one POC on each side - all formal decisions flow through them.

2. Client onboarding checklist

Closed within the first 3 days after kickoff:

☐  NDA signed (if applicable)

☐  POCs named (both sides), communication channel set up

☐  Access method agreed (see Section 4) and granted

☐  Working environment (VM / cloud project) ready (see Section 6)

☐  Access register file created

☐  Shared vault folder created for secrets (see Section 5)

☐  Weekly status day/time set

☐  Data transfer channel agreed if needed (see Section 7)

3. Our work devices (endpoint security)

We connect to a client system only from a device that meets these terms:

Full-disk encryption enabled (BitLocker / FileVault / LUKS).

Screen lock ≤ 5 min, strong login password + device MFA.

Antivirus / EDR active, OS and browser patched.

Client data is never stored on personal / unmanaged devices - only in the project environment. Any local copy lives in an encrypted folder and is deleted when the work ends.

No client data moved via personal USB or personal cloud (Google Drive/iCloud).

When the work ends, anything client-related (config, keys, data) is wiped from the device.

4. Access and connectivity (MOST IMPORTANT SECTION)

4.1 General principles

We never ask for the password of a client's personal or admin account. A named account (firstname.lastname@client style) or a single service account is created for us.

MFA is mandatory on all accounts; a hardware key (YubiKey) or authenticator app where possible (not SMS).

Access is time-boxed - 30 days by default. For ongoing projects, an extension email is sent at each month-end (who, which access, why, how long). That email is the record for both sides.

All access is kept in an access register: who / which system / level / granted date / expiry date.

4.2 Connection method - order of preference

We choose top-down - the first viable option is taken.

| Order | Method | When | Controls |
| --- | --- | --- | --- |
| 1 | Client's own VPN | Client has a VPN | WireGuard / OpenVPN / IPsec; named profile for us |
| 2 | Zero-trust mesh | No VPN, need speed | Tailscale / Cloudflare Access / Twingate |
| 3 | Bastion / jump host | Entry into the internal network | Single entry point, logged, MFA |
| 4 | Direct (allowlist) | Only an isolated single server | Only our static IP open, rest closed |

Never: expose an RDP/SSH/DB port to the internet, shared passwords, shared accounts, direct 0.0.0.0/0 access without a VPN.

4.3 SSH (Linux servers)

Key-only access (password authentication disabled). Key type: ed25519. The key is passphrase-protected and stored in the vault.

If there's a bastion, use ProxyJump, not a direct hop:

# ~/.ssh/config

Host client-bastion

HostName bastion.client.com

User kestridge.name

IdentityFile ~/.ssh/client_ed25519

Host client-app

HostName 10.0.1.20

User kestridge.name

ProxyJump client-bastion

IdentityFile ~/.ssh/client_ed25519

Agent forwarding only when strictly necessary; sudo actions are logged.

Server host keys are verified on first connect and recorded.

4.4 Windows servers (RDP)

RDP never from the internet directly - only behind a VPN or bastion.

NLA (Network Level Authentication) on, named account + MFA.

Long sessions are logged; the session is closed (logout) when done.

4.5 Cloud consoles (AWS / Azure / GCP)

Login via SSO (Google/Microsoft); the root/owner account is not used.

We get a scoped IAM role - only the services the project needs.

We do not create long-lived access keys - temporary credentials: aws sso login / STS, az login, gcloud auth login.

Every action stays in the cloud audit log (CloudTrail / Activity Log).

4.6 Databases

A read-only user for us (a separate, limited one if writes are required).

The database is not exposed to the internet - via SSH tunnel or bastion:

ssh -L 5432:db.internal:5432 client-bastion

# then connect to local 127.0.0.1:5432

Heavy queries on a prod DB only outside business hours / against a replica.

4.7 SaaS admin panels and APIs

Named account + MFA; no shared login.

API keys live in the vault; never kept in code / Git (see Section 5).

Minimal scope on APIs (only the permissions needed).

5. Secrets (passwords, keys, tokens) management

Central: a password manager / vault - 1Password or Bitwarden; a separate shared folder (vault) per client.

Never lands in Git. .env files in .gitignore; an .env.example (valueless) for reference.

Secret scanning before commit: gitleaks (as a pre-commit hook where possible). If something slips in - rotate immediately and purge from history.

Secrets are transferred over encrypted channels (vault share / encrypted link) - never in plain text via email, message or Slack.

Rotation: at project end and whenever a team member changes, all shared secrets are rotated.

6. Working environment and infrastructure

Standard request - one dedicated VM: min. 4 vCPU / 16 GB RAM / 100 GB SSD, Ubuntu 22.04 LTS (or the client's OS standard). Area-specific needs (e.g. GPU for AI) are in the area document.

Environment tiers are separate: dev / staging / production. Testing in staging; production only via approved deployment.

Naming: kestridge-<client>-<env>-<role> (e.g. kestridge-acme-staging-app).

Infrastructure as Code where possible: Terraform (resources), Ansible (server config) - manual "click-ops" is minimized so things can be rebuilt.

Containerization: Docker - removes environment differences.

Cloud cost stays on the client's account - they keep full visibility.

7. Working with data

Classification: each dataset is rated "public / internal / confidential / PII"; PII and confidential get the strictest handling.

Encryption: in transit (TLS/SSH) and at rest (disk encryption).

Transfer methods (only these): SFTP, the client's cloud storage (a bucket/folder shared with us), a time-limited encrypted link. Data is never sent by email.

Anonymization / masking: we work with masked data where possible; production data only when necessary + with written consent.

Retention and deletion: data lives only in the project environment; after the work ends it is deleted within 30 days, and the deletion is confirmed by email (unless the agreement says otherwise).

Data residency: for US clients, data is kept in a US region (unless the client requires otherwise).

8. Source control and change management

All code / IaC / config in Git (GitHub / GitLab, private repo).

Work in branches; mandatory PR review into main (at least 1 reviewer).

No direct push to production - only in an approved deployment window.

Before every deploy, a snapshot / backup (see Section 9) and a ready rollback plan.

CI/CD where possible: automated test + deploy pipeline (GitHub Actions).

9. Backup, rollback and disaster recovery

Before any change: a VM snapshot / DB dump / config copy.

A rollback plan is written before every deploy: what to revert, how, in how many minutes.

On critical systems, backups are automated and restore-tested (an untested backup is not a backup).

10. Logging, monitoring and audit

Session logs on the bastion and servers - who, when, what.

Cloud audit trails on (CloudTrail / Activity Log / Cloud Audit Logs).

Monitoring + alerts on critical systems (see area documents).

Logs belong to the client and are confidential; only the project team sees them on our side.

11. Communication and status

Channels: email (formal decisions), video (Google Meet / Zoom), Slack / Teams for day-to-day if the client prefers.

Weekly status: a fixed day. Format - what was done / what is being done / what is blocking. 15 to 30 minutes.

Our response times: routine question - 1 business day; blocking issue - 4 business hours.

Work tracking: an issue tracker (Jira / Linear / GitHub Issues) - every task is tracked.

12. Scope and changes

A new request = a change request: written by email, effort and schedule impact estimated, added to the plan after approval.

"It's tiny, let's just add it now" - does not exist. Even a small change is recorded; its estimation is simply fast.

13. Incident handling

| Severity | Example | Response |
| --- | --- | --- |
| Critical | System down, data leak | Within 4 hours, immediate notice |
| High | Core function broken | 1 business day |
| Medium / low | Minor fault | Next status / per plan |

In a critical incident we roll back first, investigate second.

After an incident, a short post-mortem: what happened, why, and what was done so it doesn't repeat.

14. Legal / compliance - what the engineer must know

An NDA can be signed at any stage; client information is never shared with third parties.

In security work, nothing starts without a written authorization letter (see IT Security rules).

Scope discipline: a system that isn't authorized is not touched - even if it looks interesting.

15. Offboarding (at project end)

☐  All access in the register is revoked

☐  Shared secrets are rotated (changed on the client side)

☐  Client data is wiped from our devices (30-day rule)

☐  Revocation and deletion are confirmed by email

☐  The handover package is delivered (see Section 16)

16. Handover package (identical on every project)

1.  Architecture diagram + configuration document.

2.  Runbook - how to start/stop the system, typical problems and their fixes, who to contact.

3.  Secure transfer of secrets/passwords (vault or encrypted channel).

4.  Training session (1 to 2 hours, recorded).

5.  Access revocation + data deletion confirmation.

6.  Support terms: what's included, how to reach us, response times.