K E S T R I D G E   A I

INTERNAL DOCUMENT · DELIVERY RULES

Version 1.1 · August 2026 · Kestridge AI Inc., Illinois, USA

IT Security - Delivery Rules

The General Rules fully apply. Rules are strictest in this area - no exceptions. Below are the methodology, tool stack and procedures.

1. Methodology

We work from recognized frameworks - not "however we see fit":

OWASP (WSTG + Top 10) - web applications

PTES - the penetration-testing process

NIST 800-115 - technical testing methodology

MITRE ATT&CK - attack-technique reference

2. Tool stack (standard)

| Phase | Tool |
| --- | --- |
| Discovery / scanning | Nmap, nuclei, ffuf |
| Web application | Burp Suite Pro, sqlmap |
| Vulnerability scan | Nessus / OpenVAS |
| Exploitation | Metasploit |
| Reporting / scoring | CVSS 3.1/4.0 |

3. Mandatory preconditions before starting

Written authorization (authorization letter): from the client's management, signed. The in-scope systems (IPs, domains, applications) are attached. Without this document no testing starts - not even a port scan. *(Testing without written authorization = potential CFAA crime in the US - never.)*

Rules of Engagement (RoE): in/out-of-scope IPs, the test window, allowed techniques, prohibited actions (e.g. DoS), an emergency-stop contact.

If systems are hosted by third parties (hosting, SaaS) - the client confirms in writing that the third party's testing rules are satisfied.

Emergency contact: a 24/7 number on each side.

4. Testing rules

Tests run only in the agreed windows (usually outside business hours). Nothing outside a window.

Nothing outside the scope is touched - even if it looks interesting. Expansion only with new written authorization.

Tests that could cause an outage (DoS, brute force) run only with separate explicit consent.

A discovered vulnerability is used only minimally, to prove it - no data exfiltration, no system changes, no backdoors.

5. Evidence handling

Screenshots, logs, data samples - stored encrypted in the project environment.

Chain of custody: which evidence, when, by whom.

All evidence is deleted after the report (data destruction).

6. Reporting rules

Critical vulnerability → direct notice within 24 hours (the report is not waited for).

Format: each finding - severity (CVSS), description, evidence, business risk, a concrete remediation step. A short executive summary on top.

Reports travel only over encrypted channels - PGP / age / password-protected + a separate channel. Never as a plain email attachment (full of live vulnerabilities) - never.

The report goes only to the people the client designates; on our side, only the project team sees it.

7. Remediation and retest

Remediation sits with the client or with us - per the agreement. We keep supporting questions throughout.

One retest is included at no extra charge; the final report shows closed / partial / open per finding.

8. Continuous monitoring service

The connected log sources + retention period are documented.

Escalation matrix: which severity → whom, over which channel, within what time (including night hours) - signed off at kickoff.

The first 2 to 4 weeks are tuning (clearing false alarms); alert volume may be high during this time.

Monthly report: incidents, trends, recommendations.

9. Extra handover items

Final report + retest results.

Confirmation that all access is revoked (especially critical here) + evidence destruction.

Recommended next steps (annual retest, monitoring).