A I V A N T A

INTERNAL DOCUMENT · DELIVERY RULES

Version 1.0 · July 2026 · AIVanta Inc., Illinois, USA

AI Solutions — Delivery Rules

The General Delivery Rules apply here too. Below are the additions specific to AI projects.

What we ask from the client

A data sample — after the first meeting, for the assessment (may be anonymized).

Direct contact with the data owner — so data questions are answered directly, not routed through the POC.

Domain expert time — at least 1–2 hours per week. The judgment of someone who knows the field is essential for the model to learn the right things.

Working environment: for on-prem work, a GPU VM (exact requirement set per project; typical: NVIDIA 24 GB+ VRAM, 8 vCPU, 32 GB RAM, 200 GB SSD); in the cloud, a separate project + GPU instance quota. A cost estimate is provided up front.

Data and model rules

We never train shared/global models on client data. A client's data is used only in their own solution.

If a third-party API (OpenAI, Anthropic, etc.) will be used: written consent in advance + documentation of exactly what data goes to the API. PII is masked before sending wherever possible.

PII is removed from or masked in training data wherever possible.

Data lineage is maintained: which model was trained on which data, when — included in the handover package.

Quality and acceptance

The acceptance criterion is written in the agreement as a number: minimum accuracy / precision-recall / response time — whichever metric fits the project.

The metric is measured at the POC stage; if the target is realistic it is confirmed, if not, it is revisited together — no surprises at the end.

The test dataset is kept separate from training; acceptance is judged only on test-set results.

Production rules

When a model goes live, monitoring is set up: performance, response time, data drift. Who receives alerts is written in the runbook.

If human oversight is needed on model outputs (high-stakes decisions), the human-in-the-loop flow is designed in from the start.

A new model version reaches production only after a comparison test against the current one; rollback to the previous version is always possible.

Extra handover items

Model card: what it does, what data it was trained on, its limits.

Retraining guide: when it's needed, how to do it.

Access to the monitoring dashboard and the alerting rules.